# TRANTIATE V2.0 Trant 0 Playbook

How to establish the truth, governance, and workforce needed to begin controlled transformation

| Primary Audience | Transformation sponsors, Seers, architects, delivery leads, risk/governance teams |
| --- | --- |
| Purpose | Provide a detailed playbook for the first foundational Trant. |
| Authority | Companion to the published TRANTIATE White Paper Version 2.0 |

White Paper = methodology authority. Supplementary documents = interpretation and application.

# 1. Purpose of Trant 0

Trant 0 is the foundation transition. It does not exist to maximize delivery volume. It establishes enough truth, direction, governance, evidence expectations, Role needs, and Worker readiness for controlled transformation to begin.

Two objectives: align transformation truth and prepare the governed path forward.

# 2. Trant 0 Inputs

Existing strategy and transformation mandate

Known current-state architecture and process documentation

Risk, regulatory, security, and policy constraints

Existing program/project plans

Known legacy systems, data, interfaces, controls, and operational dependencies

Initial stakeholder, customer, user, and downstream-system needs

Available Worker/capability inventory

# 3. Trant 0 Outputs

| Output | Purpose |
| --- | --- |
| Target Future | Define sufficiently concrete destination. |
| Initial VEM | Extract, evaluate, and disposition legacy value/risk. |
| Gap Map | Identify capability, data, control, operational, and Worker gaps. |
| TOC | Create intent architecture for Trant 0 / next bounded movement. |
| Role Requirements | Identify Seer/Maker/Checker/Buyer responsibilities. |
| Worker Inventory | Identify Human/AI/System/Team/Hybrid candidates. |
| UWC Baselines | Define participation, authority, autonomy, access, guardrails, evidence, escalation. |
| Assurance Model | Set independence and Checker expectations. |
| Initial TWOs | Create bounded work for the next execution movement. |
| KEA/Navigator Setup | Establish evidence capture and transformation visibility. |
| TCAP Expectations | Define the assurance projection needed where relevant. |

# 4. Step-by-Step Trant 0

## Step 1 - Clarify the Target Future

Describe required capabilities, behaviors, boundaries, constraints, what should no longer exist, and what sufficient completion means.

## Step 2 - Review Through VEM

Extract legacy capabilities, rules, data, dependencies, controls, and behaviors; evaluate future value/risk; disposition Preserve / Enhance / Retire / Risk.

## Step 3 - Analyze Gaps

Map current-to-target gaps including Worker capability/eligibility gaps.

## Step 4 - Define Role Needs

Specify Seer, Maker, Checker, and Buyer responsibilities required for the first substantive Trant.

## Step 5 - Inventory Workers

List candidate Workers, owners, capabilities, availability, access, constraints, and potential independence conflicts.

## Step 6 - Establish UWC Expectations

Define authority/autonomy bands, access, guardrails, evidence, escalation, delegation, requalification, and revocation expectations.

## Step 7 - Design Assurance

Determine where independent Checker evidence, multiple Checkers, Buyer acceptance, or limited-context evaluation is required.

## Step 8 - Create Initial TWOs

Translate the selected movement into bounded Seer/Maker/Checker/Buyer Work Orders.

## Step 9 - Configure Evidence and Visibility

Define KEA capture expectations plus Compass, Snap, and Watch needs.

## Step 10 - Confirm Readiness

Verify that the transformation can PROCEED without relying on silent assumptions or unauthorized Worker participation.

# 5. Trant 0 Readiness Checklist

Target Future is sufficiently concrete.

Major legacy value/risk has an initial VEM disposition.

Critical gaps are known.

Roles are explicit.

Candidate Workers are identified.

Material Workers have UWC baselines or defined qualification actions.

Authority/autonomy and escalation expectations are clear.

Independent assurance needs are defined.

Initial TWOs are bounded.

Evidence obligations are clear.

Navigator state can be established.

Known conditions that require HOLD are visible.

# 6. What Trant 0 Is Not

Not a requirement for perfect documentation before work begins.

Not a months-long analysis phase by default.

Not a substitute for all project/program planning.

Not a one-time architecture exercise.

Not a license to pre-authorize every Worker for future Trants.

Not a guarantee that the Target Future will never evolve.

# 7. Trant 0 Exit

Trant 0 can close when the organization has enough validated transformation truth to begin bounded execution: the Target is credible, major legacy value is understood, gaps are visible, Roles and Worker requirements are known, governance/evidence expectations are defined, and the next TWOs can be issued without inventing authority during execution.